| FARMPI / PURPOSEFUL PROTOTYPING CANVAS Pre-beta planning ¦ Version 1.4 ¦ 20 September 2026 |  |  |  |  | BETA TARGET 4 WEEKS |
| --- | --- | --- | --- | --- | --- |
| 16 fictional NZ dairy paddocks ¦ 3 months of one-minute simulated history ¦ 6 core environmental measures ¦ NZD $100 maximum additional spend |  |  |  |  |  |
| CRITICAL QUESTION Can a locally deployed large language model running on small hardware make farm data meaningfully easier for a farmer to access, understand, compare and explore than a conventional fixed interface, while keeping the underlying measurements and calculations deterministic and trustworthy? Success is not merely “the model runs”. The language layer has to provide real user value. |  |  |  |  |  |
| PROBLEM / OPPORTUNITY Farm operators may have useful environmental data but still have difficulty reaching, comparing and understanding it quickly. A conventional app must predefine menus, screens, graphs and navigation paths. As paddocks, measurements and comparisons increase, users must learn the application structure and terminology even though different farms and users value different information. |  | CONCEPT / SOLUTION FarmPi is a local-first monitoring concept demonstrator. The application owns measurements, identities, calculations and graph data; a locally deployed LLM provides the flexible language and knowledge layer. Users can ask ordinary questions, follow up, request different presentations, and extend local data with clearly sourced knowledge without making the LLM the authority for farm facts. |  |  |  |
| STAKEHOLDERS • Primary user: small or rural farm operator. • Beta testers: local gardening/agricultural or retired-farming experience; non-technical users are also useful. • Jeremy Brooking: owner/developer and technical decision-maker. • Facilitator/assessor and future maintainer: evidence, scope and maintainability. | RESOURCES • Raspberry Pi, ESP32 hardware and existing Wi-Fi. • Android phone, desktop PC and laptop. • Existing FarmPi codebase and software/model tooling. • No physical probes yet; simulation supports the first beta. • Up to NZD $100 additional spend; about two weeks to a testable beta. | COMMUNICATION STRATEGY • Explain the application/LLM boundary and what the prototype does and does not prove. • Gather feedback on whether users can obtain and understand the information they want. • Refine requirements and trade-offs from facilitator/user feedback. • Not a sales prototype: evidence and learning come before persuasion. |  |  | SIMPLEST USEFUL BETA • Pi OS, FarmPi server/services and local Wi-Fi running reliably. • Android client connects to the server. • Local LLM answers from FarmPi-provided data. • 16 fixed paddocks with persistent names, metadata and realistic profiles. • Three months of one-minute history for six core measures. • Ordinary-language questions, follow-ups, deterministic calculations, graphs and provenance. • Physical probes, editable boundaries and production hardening deferred. |
| ASSUMPTIONS & QUESTIONS USER VALUE • The LLM should make data easier to access, understand, compare and explore than a fixed hierarchy. • Users should not need to know where information is buried or the exact terminology before they can retrieve it. • Different users should reach different information with broadly similar speed and effort by describing what they want. • Follow-up questions and alternative explanations/presentations should make the same data more meaningful. TECHNICAL AND TRUST • Can small local hardware deliver acceptable response time and answer quality? • Can ordinary-language requests become deterministic comparisons, averages, history and graphs? • Can the model stay grounded in FarmPi facts without inventing measurements or calculations? • Can core AI interaction work locally without cloud AI or Internet dependence? • Can FarmPi identify whether information comes from farm data, calculation, reviewed local material, model knowledge or external research? • When evidence conflicts or is weak, can FarmPi show the disagreement honestly rather than manufacture certainty? COST AND VIABILITY • Can a useful beta be produced mainly from existing equipment, simulated data and no more than about NZD $100 additional spend? • Does the LLM provide enough practical benefit to justify its extra compute, integration and testing complexity? |  |  |  | PROTOTYPING APPROACHES • Sequential prototyping ✓ • Sub-system isolation ✓ • Remove unessential features ✓ • Repurpose existing products ✓ • Experience prototyping ✓ • Mockup/generated fixed farm map ✓ • Simulated telemetry ✓ Later if useful: parallel prototypes, scaling, Wizard-of-Oz, paper prototyping, role playing and storyboarding. |  |
| TESTING PLAN TASKS • Compare conversational and fixed-interface access using the same FarmPi data. • Find the driest paddock; retrieve paddock history; compare locations; request a graph; ask a follow-up; ask why a result may matter. • Test missing/ambiguous data, conflicting information, provenance and operation without Internet. EVIDENCE • Time to useful result, task completion, help required, navigation/steps, ordinary wording, follow-up success and ability to change presentation. • Record whether users understand where information came from and whether different users/tasks show broadly similar effort. • Collect qualitative feedback on usefulness, clarity, confusion, trust, preferred interaction method and missing capability. PEOPLE, PLACE AND DATA • Initial tests at Jeremy’s home/property for physical and network security. • Local gardening/agricultural/retired-farming and non-technical users are sufficient for proof-of-concept usability, not industry-wide validation. • Fictional 16-paddock NZ dairy farm with three months of realistic one-minute simulated data. Simulation does not prove sensor accuracy. |  |  | SUCCESS LOOKS LIKE • Different users can ask for different information and reach useful results with broadly similar speed and effort. • Users do not need to learn the app hierarchy or exact technical terminology first. • The LLM can explain, compare and re-present data without changing the underlying facts. • Users can see where information came from and judge confidence for themselves. • If the LLM adds no meaningful advantage over a fixed interface, the critical assumption has failed. |  |  |
| INSIGHTS GAINED FROM TESTING Complete after the first beta test cycle. Record what users could and could not do; whether the conversational interface reduced dependence on menu structure and terminology; whether response time and answer quality were acceptable; where grounding or source handling failed; what users found genuinely useful; and which requirements or design decisions changed as a result. Do not treat simulated data or successful software operation as evidence of real sensor accuracy or industry-wide value. |  |  |  |  |  |
| Canvas structure adapted from Lauff, C., Menold, J., & Wood, K. L. (2019), “Prototyping Canvas: Design Tool for Planning Purposeful Prototypes”, ICED19. FarmPi content reflects current capstone planning and FarmPi Needs and Requirements v1.3. |  |  |  |  |  |